AUGUSTA REPRESENTATIVE GROUP

Meeting held 30 September @ Augusta Shire Chamber

Attendees:	Ted Coulter (Chair), Andrea Selvey (AMRSC), Nick Logan (AMRSC), Andrea Lindsay (ACRC), Pam Winter (ACCI), Paul Sofilas (MRBTA), Peter Wallace (ACDA).

Apologies:	Carmel Norris, Carolyn Tenardi, Chris Collins, Jim Challis, Maxine Petty, Nick Byrne.

Items Discussed:

- Lighthouse Trail – Extension from Dead Finish to lighthouse.

Update:  Almost Completed. Some discussion on Beach access.  Proposed opening of Trail 6 December. Details to be finalised.

- Budget Planning Works – Further info available after council elections.

- Wadandi track – Project Manager appointed. Work to commence on southern end in 25/26 year.

- Roads & Footpaths – Ongoing discussions.

- Main Street redevelopment – speed sign reductions discussed.

- Jetties – Ellis Street & Turner Street works discussed. Ongoing.

- Revised Precinct Plan – Plan due in a couple of months.

- Bus Transport for Augusta – ACDA & Lions actively engaged in debate. Awaiting info from Hospital.

- Mini-Golf – Mini Golf to be reinstated.

- Lighthouse Carpark – Grant has been applied for to tidy up the precinct.

- Bookclub – Plan well developed and due to be released November.

- Karridale Cemetery – issues with change to carparking and general facilities has been raised as an issue. To be pursued with Council CEO.

- Poole Road waste facility – request to have this reopened.

- Shire to spray verge on Leeuwin Road where vegetation creates road hazard.

------------------------------------------------------------------------